# Statement of Work (SoW): CMFW Website Update — 100 Days of Action

## Introduction

Project: CMFW Website Update — 100 Days of Action

Focus: Campaign to raise awareness to end child marriage – Global

Organisation: Child Marriage Free World

Prepared for: Vidhi Kalra

Date: December 2025

This Statement of Work defines the scope, deliverables, phasing, and responsibilities for updating the “100 Days of Action” section of the Child Marriage Free World (CMFW) website. It prioritizes essential launch features (MVP) and details enhancements for future phases. All work aligns with CMFW’s campaign goals—awareness, engagement, action—and leverages the Wix platform for maintainability.

## Objectives

- Launch an engaging campaign hub showcasing planned activities, pledges, campaign content, and shareable resources

- Enable clear pathways for pledges and social sharing to maximize campaign impact

- Support easy content updates by CMFW staff via Wix tools and apps

- Implement future enhancements if required for interactivity, localization, and richer engagement

## Target Audience

- Primary: Youth, activists, teachers, parents, faith leaders, and community organizers, NGO partners, multilingual audiences across campaign regions

- Secondary:, donors, journalists

Scope and Features

## Phase 1: MVP Launch (Essential)

Features and sections required for immediate campaign impact:

- Static Map Section: Upload and display a PNG image showing campaign activity locations and make it responsive for all devices.

- Pledge Section: Embed a “Take the Pledge” form using Wix Forms, with after-action confirmation and pledge video displayed before the form.

- Resource Packs: Upload key packs (School, Faith Leaders, Decision Makers, Community Actions) and link them in a clear, downloadable format.

- Blog Integration: Display latest campaign-relevant posts from a designated blog category or tag.

- Ready-to-Post Social Media Tab: Present 3–4 pre-drafted posts with “Copy text” & Standard share instructions with icons- that will lead an individual directly to the platform with the creative/text to post.

- Basic QA: Ensure accessibility, mobile compatibility, and functional testing across browsers and devices.

- Integrated Social Media Feed: Embed campaign social feeds via Wix apps and enable “pinning” of key updates – Pin key posts – Make this a part of the larger action wall- Hero Banner Slider: Convert static hero to a Wix carousel with multi-image support and CTAs.

- Enhanced Social Sharing: Implement click-to-share functions per platform (X/Twitter, Facebook, WhatsApp) where supported.

- Champions Section: Highlight pledge-takers (individuals/orgs), referenced from a CMS collection for easy updates.

- Advanced QA: Testing of maps, feeds, language switching, and enhanced user flows post-launch.

## Phase 2: Enhancements (Post-Launch)

Advanced engagement and localization, following successful MVP deployment:

- Interactive Map: Use Wix’s map widget or app for a clickable, regularly-updated activity map. Locations link to actions/events.

## Deliverables Table

| Deliverable | Week | Description | Due | Notes |
| --- | --- | --- | --- | --- |
| Pledge Section | 1 | Form + video, messaging, functional validation | Launch |  |
| Resource Packs | 1 | Uploaded files, clear links | Launch |  |
| Blog Integration | 1 | Latest blog feed section, auto-refresh via Wix Blog app | Launch |  |
| Hero Banner Slider | 1 | Multi-image slider banner with CTAs |  |  |
| Social Post section | 1 | List of drafted posts, copy/share instructions | Launch |  |
| Social Feed Embed | 1 | Embedded campaign social feeds | Launch |  |
| Enhanced Sharing | 1 | Click-to-share integrations | Launch |  |
| Responsive Map PNG | 1 | Static campaign activity image, mobile-ready | Launch | Alt text/accessibility |
| Interactive Map | 2 | Clickable, updateable map widget/app | +2 weeks |  |
| Champions Section | 2 | Champions highlights CMS/repeater | +2 weeks |  |

## Timeline

- Week 1: Design and Develop Required Sections and Features—map image, pledge, blog, resource packs, social tab feeds, slider, champions setup; QA and client review

- Week 2: Campaign Launch; gather feedback; begin Phase 2 (interactive map), support on campaign

## Roles & Responsibilities

| Role | Team/Stakeholder | Responsibility |
| --- | --- | --- |
| Project Lead | CMFW staff/project mgr | Approvals, liaison, content coordination |
| Web Designer | Consultant/ dev | Page design, functional setup, QA |
| Content Manager | CMFW team | Blog posts, resource pack upload |
| QA Tester | CMFW/consultant | Usability, accessibility, device testing |
| Translator | Consultant/CMFW | Localize campaign content |

## Acceptance Criteria

- All Campaign sections render responsively and pass client review

- Forms function correctly and record pledges for export

- Resource pack links are live and downloadable

- Blog feed shows current posts, refreshes on update

- Phase 2: Interactive map is clickable, feeds display, all languages available via selector

## Budget, Payment Terms, Provisions

## Estimated Budget Breakdown

| Task/Deliverable | Estimated Hours | Subtotal USD | Notes |
| --- | --- | --- | --- |
| Map (static PNG upload) | 2.5 | $40 | Upload image, responsive layout, alt text |
| MVP Pledge Section | 1 | $20 | Form setup, video embed, confirmation text |
| Resource Packs Upload | .5 | $20 | File upload, links, layout |
| Blog Integration | 1 | $20 | Blog feed widget setup |
| Ready-to-Post Social Tab | 1 | $20 | Post drafting, layout, copy/share buttons |
| Interactive Map (Phase 2) | 6 | $120 | App/plugin integration, markers, links |
| Social Feed Embed | .5 | $10 | Selection and configuration |
| Hero Banner Slider | 2 | $20 | Carousel setup, images, CTAs |
| Enhanced Sharing | .5 | $10 | Click-to-share setup, platform links |
| Champions Section | 3 | $60 | CMS setup, content entry |
| Advanced QA/Final Handover | 2 | $40 | Final pre-launch and admin guide |
| Total Estimate | 20 | $400 |  |

Note: Budget is currently an estimate of time cost and may be refined based on agreed project scope, client feedback, or unforeseen technical complexities.

- Budget, payment terms, and warranty to be agreed separately; follow CMFW structure for milestones, reviews, confidentiality, and modification

- Invoices issued at end of project, payable within 30 days. – we will be able to pay after completion of all tasks- within 1 week.

- All payments in USD via bank transfer or PayPal. – Will be done through Bank Transfer

- Additional work or major revision requests will be billed at $20/hour, upon written approval.

- Maintenance and hosting: CMFW/Wix handles hosting; ongoing updates supported by CMFW staff using Wix Editor/apps.

## Assumptions & Dependencies

- All required content, images, links, and translations provided by CMFW in a timely manner

- Wix Editor/app capabilities are sufficient for all required features, or suitable alternatives agreed if limitations arise

### Payment Terms

- Invoices will be submitted upon the completion of 2 weeks, with detailed summaries of completed work.

- All payments are due within 30 days of invoice receipt.

- Payments shall be made via bank transfer, unless otherwise specified.

- Work outside of the agreed scope will require prior written approval and will be billed separately at the agreed hourly rate of $20/hour.

### Provision for additional technology

Should the need for premium plugins or third-party technologies arise during the course of the project, the consultant will provide a cost estimate and rationale to the client. Procurement of such technologies will proceed only upon written agreement, with all associated costs to be invoiced to the client in addition to the project fee.

### Currency

All amounts are in United States Dollars (USD).

## General Provisions

### Amendment

Any changes or amendments to this Statement of Work (SOW) must be mutually agreed upon and documented in writing by both parties. If proposed changes result in scope expansion or additional effort, the contractor reserves the right to adjust the project timeline and associated compensation. Delays in approval or feedback may lead to project delays or a pause in work until resolution is received.

### Confidentiality

Both parties agree to maintain strict confidentiality concerning any sensitive information, intellectual property, or proprietary materials shared throughout the design, development, localisation, and launch of the CMFW platform. The contractor may showcase non-sensitive components (e.g., general UI designs or structural layouts) in their professional portfolio or promotional materials unless CMFW explicitly requests otherwise in writing.

### Agreement

Upon mutual review and approval of this document, both CMFW and the contractor affirm their agreement to the terms and conditions outlined in this SOW and commit to the successful execution of the 100 Days of Action project.

## Communication Protocol

To ensure smooth collaboration and project execution, the following communication structure and responsibilities will be followed throughout the engagement.

### Communication Channels

- Email: Primary method for formal correspondence, deliverables, and documentation.

### Feedback and Sign-Off Process

- Feedback will be consolidated and shared by Product Owners and/or the Project Manager.

- Major milestones (e.g. design approval, launch readiness) will require written sign-off via email or formal document approval.

- All feedback should be submitted within five business days unless otherwise agreed, to avoid delays in project timelines.

## Original Brief for Reference

- Map

- Add a static map image (PNG) showing planned activities.

- Add an interactive map of activities that can be updated regularly.

- Make each location clickable, linking to relevant actions or information.

- Integrated Social Media Feed

- Embed CMFW’s social media feeds on the site.

- Provide a way to pin key posts so important campaign updates stay visible.

- Blog Integration

- Create a section on the 100 Days page that surfaces relevant blog posts.

- Ensure posts update automatically or can be refreshed easily.

- Plan to upload regular blog updates tied to events.

- Hero Banner Slider

- Change the current 100 Days hero banner into a carousel/slider that can hold multiple images, each with buttons.

- Pledge Section

- Add the “Take the Pledge” area plus an associated submission form.

- Show an updated confirmation message after someone submits the pledge.

- Place the pledge video so it appears before the form.

- Resource Packs Upload

- Upload and link four resource packs to the 100 Days page: School Pack, Faith Leaders Pack, Engaging Decision Makers Pack, Community Actions Pack.

- Ready‑to‑Post Social Media Tab

- Create a section containing 3–4 pre‑drafted posts that users can share directly.

- Include an example pledge-style message.

- Add click‑to‑share functionality wherever possible.

- Champions Section

- Introduce a section that highlights champions who have taken the pledge.

- Make it easy to update as more people participate.

- Translations

- Provide the 100 Days of Action content in additional languages: Spanish, Arabic, French, and Portuguese.

| Issued by: | Accepted by: |
| --- | --- |
| _______________________________________ Signature | _______________________________________ Signature |
| Ciaran Nash_____________________________ Printed Name | _______________________________________ Printed Name |
| Consultant______________________________ Title | _______________________________________ Title |
| Monday 1st December 2025________________ Date | Monday 1st December 2025________________ Date |